# IMPLEMENTATION_PLAN.md

SMART MARKET WATCHLIST — 72-Hour Implementation Plan

# 1. Objective

Build a working Smart Market Watchlist demonstrating the complete loop:

WATCH → DETECT → PRIORITIZE → EXPLAIN → ACKNOWLEDGE

PRD.md defines product behavior. DESIGN.md defines visual/UX behavior. TECH_STACK.md defines technical architecture. Do not introduce new product functionality.

# 2. Implementation Strategy

Build vertically so the complete core loop exists early:

Foundation → Auth → Watchlist → Market Data → Detection → Scoring → Checkpoint → Dashboard → Detail → Explanation → Acknowledge → Resilience → Testing → Polish

# 3. Phase 0 — Project Foundation

Create client/, server/ and shared/.

Configure React + Vite + TypeScript, Express, MongoDB/Mongoose and Tailwind.

Configure React Router, TanStack Query, Zod, Vitest and Supertest.

Create .env.example, .gitignore, npm scripts and README.

Verify client/server communication and database connection.

smart-market-watchlist/
├── client/
├── server/
├── shared/
├── .env.example
├── package.json
├── README.md
├── PRD.md
├── DESIGN.md
├── TECH_STACK.md
└── IMPLEMENTATION_PLAN.md

Done: both apps run locally, database connects, environment variables work, and no secrets are committed.

# 4. Phase 1 — Authentication

Backend:

POST /api/auth/register
POST /api/auth/login
GET  /api/auth/me

User model, bcrypt password hashing, JWT generation and auth middleware.

Validation and controlled authentication errors.

Server-side user isolation.

Frontend: Login, Register, auth state and protected application routes.

Done: user can register → login → access Dashboard; another user cannot access their data.

# 5. Phase 2 — Watchlist

GET /api/watchlist
POST /api/watchlist/items
DELETE /api/watchlist/items/:symbol

Watchlist + WatchlistItem persistence.

Stock search/add/remove.

Duplicate detection.

Ownership checks.

Empty watchlist state.

Done: add a stock, refresh, and see it persist.

# 6. Phase 3 — Market Data

Implement the MarketDataProvider abstraction and both real/mock adapters.

searchStocks()
getQuote()
getHistoricalData()
getMarketContext()
getEvents()

Normalize provider responses.

30–60 second cache.

Request deduplication.

Stale-data flag.

Provider timeout/failure handling.

Missing volume/event data must remain unavailable, never fabricated.

Demo scenarios: NORMAL (+0.4%, 1.1×, sector +0.2%), HIGH_ATTENTION (+4.2%, 3.1×, sector +1.8%), MARKET_WIDE (+3.5%, sector +2.1%), UNAVAILABLE.

# 7. Phase 4 — Snapshots & Baseline

Persist normalized market snapshots needed for comparison/history.

Retrieve historical/baseline values.

Track price, volume, sector, market context, timestamp, source and stale status.

Done: backend can compare current observations with the appropriate baseline/checkpoint.

# 8. Phase 5 — Detection Engine

Implement deterministic pure functions:

detectPriceSignal()
detectVolumeSignal()
detectThresholdSignal()
detectSectorSignal()
detectMarketSignal()
detectEventSignal()
isMeaningfulEvent()

Meaningful event: price movement ≥3% OR volume ≥2× baseline OR user threshold crossed OR reliable event detected. Sector/market movement is contextual only.

No ML, prediction, buy/sell recommendation or financial advice.

# 9. Phase 6 — Attention Score

Implement the PRD scoring rules exactly:

Price movement       MAX 35
Volume anomaly       MAX 25
User threshold       MAX 20
Sector context       MAX 10
Reliable event       MAX 10
Total                     100

<1%=0 | 1–2%=10 | 2–3%=20 | 3–5%=30 | >5%=35
<1.5×=0 | 1.5–2×=10 | 2–3×=18 | >3×=25
Threshold crossed = 20
Sector <1%=0 | 1–2%=5 | >2%=10
Reliable event = 10

0–39   NORMAL
40–69  WORTH WATCHING
70–89  IMPORTANT
90–100 HIGH ATTENTION

Create calculateAttentionScore(signals) as a deterministic, side-effect-free, unit-testable function.

Validation example: +4.2% price, 3.1× volume, threshold crossed, sector +1.8% = 30 + 25 + 20 + 5 = 80.

# 10. Phase 7 — Event Persistence

Create DetectedSignal and Event persistence.

Event states: ACTIVE and ACKNOWLEDGED.

Store score, severity, signal references, explanation and timestamps.

Avoid unnecessary duplicate active events.

Dashboard refresh must never acknowledge an event.

# 11. Phase 8 — Since-Last-Check

WatchlistItem stores:

lastViewedAt
lastAcknowledgedEventId
lastCheckpointPrice
lastCheckpointTimestamp

Dashboard opening must NOT globally reset stocks.

Explicit meaningful interaction can update checkpoint.

Acknowledgement can update relevant checkpoint state.

Compare current price with stored checkpoint.

Long gaps retain the checkpoint and timestamp.

Server is authoritative across devices.

Open stock → read checkpoint → compare data → detect → show event → explicit interaction/acknowledgement → persist checkpoint

# 12. Phase 9 — Dashboard

Build strictly according to DESIGN.md.

Market Status → Attention Summary → Attention Events → Normal Watchlist → Add Stock

Attention Cards ranked by Attention Score descending.

Card shows company, current price, since-last-check movement, score/severity, key signals and investigation CTA.

Normal watchlist remains visually quieter.

Implement loading, empty, stale, error and unavailable states.

Done: a judge can immediately see what deserves attention.

# 13. Phase 10 — Stock Detail

Implement:

StockHeader · PriceDisplay · SinceLastCheck · AttentionScore · SignalBadge · SignalCard · ExplanationPanel · EventTimeline · AcknowledgeButton

Hierarchy: identity → current movement → since-last-check → score → signals → explanation → timeline → acknowledge.

Do not add technical indicators or trading-terminal elements.

# 14. Phase 11 — Explanation Engine

Validated Signals → Structured Explanation → Optional LLM → Validation → User-facing Explanation

LLM receives validated facts/signals only.

LLM cannot invent facts, news, causality, predictions or financial advice.

Output must fit FACT / SIGNAL / CONTEXT / EXPLANATION / UNKNOWN.

Timeout, failure or invalid output uses deterministic fallback.

Do not expose or store chain-of-thought.

Done: disabling the LLM does not break the explanation experience.

# 15. Phase 12 — Acknowledge

POST /api/events/:id/acknowledge

Authenticate and verify event ownership.

Change ACTIVE → ACKNOWLEDGED.

Update relevant checkpoint state.

Return updated event.

Make acknowledged event visually quieter according to DESIGN.md.

# 16. Phase 13 — Timeline

Implement a simple chronological EventTimeline:

10:32 Last checked → 11:04 Price movement → 11:08 Volume anomaly → 11:12 Sector movement → 11:13 Score updated

Keep the timeline vertical and responsive.

# 17. Phase 14 — Required States

Dashboard: loading, empty watchlist, no attention, one/many events, market open/closed, stale, API unavailable.

Search: loading, results, no results, invalid search, duplicate, error.

Detail: loading, normal, attention, acknowledged, stale, missing volume/events, unavailable.

Explanation: structured explanation, deterministic fallback, unknown information.

Auth: invalid credentials, validation error, expired authentication.

All visual states must follow DESIGN.md.

# 18. Phase 15 — Testing

Prioritize business-critical tests.

Unit: price/volume/threshold detection, meaningful event detection, Attention Score, severity, checkpoint comparison, acknowledgement and deterministic explanation.

API: register/login, protected routes, ownership, add/remove, event access, acknowledge and validation.

Resilience: provider timeout/unavailable, stale cache, missing volume/events, LLM timeout and invalid LLM output.

Use Vitest + Supertest. Do not delay delivery chasing excessive coverage.

# 19. Phase 16 — Security Review

Passwords hashed.

JWT secret server-side.

Protected routes authenticated.

Resource ownership enforced.

Input validated.

CORS configured.

Secrets only in environment variables.

No secrets/sensitive tokens in logs.

No stack traces in API responses.

# 20. Phase 17 — Performance & Resilience Review

Cached dashboard response target <500ms where practical.

30–60 second market cache.

Request deduplication.

Database indexes.

External-provider timeouts.

Controlled retry/backoff.

Stale cache shown when live data fails.

Unavailable state when no usable data exists.

No WebSockets/tick-level infrastructure for MVP.

# 21. Phase 18 — UI Polish

Check typography, spacing, colors, radius, borders and hierarchy against DESIGN.md.

Verify desktop, tablet and mobile.

Verify 44×44px minimum touch targets.

Verify keyboard focus and semantic HTML.

Remove unnecessary animation.

Ensure attention events are stronger than normal watchlist rows.

Remove generic dashboard patterns and visual clutter.

# 22. 72-Hour Schedule

HOURS 0–6
Foundation + local setup

HOURS 6–14
Authentication + Watchlist

HOURS 14–24
Market Data + Provider + Cache

HOURS 24–34
Detection + Attention Score + Events

HOURS 34–44
Checkpoint + Dashboard

HOURS 44–52
Stock Detail + Explanation

HOURS 52–58
Acknowledge + Timeline

HOURS 58–64
States + Testing

HOURS 64–68
Security + Integration

HOURS 68–72
Polish + Demo Freeze

After hour 68: no major architecture or feature changes.

Hard safety checkpoint — By Hour 58, the complete P0 core loop must be demonstrable: WATCH → DETECT → PRIORITIZE → EXPLAIN → ACKNOWLEDGE. Hours 58–68 are reserved for bug fixes, resilience, testing and integration issues only. Hours 68–72 are demo freeze and visual polish only; no new features or architecture changes.

If P2 threatens P0 reliability, remove P2 first. Optional LLM polish and event/news integration should also be dropped before any P0 capability.

• Non-essential personalization.

• Richer event sources.

P2 — NICE TO HAVE

• Additional explanation polish.

• Optional LLM wording.

• Reliable event/news integration.

P1 — SHOULD WORK

• Complete demo flow.

• Critical tests.

• Loading/empty/error/stale/unavailable states.

• Event timeline.

• Acknowledge.

• Structured explanation + deterministic fallback.

• Stock detail.

• Ranked attention events.

• Since-last-check.

• Exact Attention Score.

• Sector/market context.

• Price/volume/threshold detection.

• Market cache.

• Provider abstraction + deterministic mock.

• Search/add/remove.

• One persistent watchlist.

• Auth + user isolation.

P0 — MUST WORK

23. P0 / P1 / P2

# 24. Definition of Done

User can register and log in.

User can create and persist a watchlist.

Meaningful market changes are detected deterministically.

Attention Score and severity are correct.

Since-last-check is persisted and not reset by dashboard opening.

Events are ranked and explainable.

Explanation distinguishes FACT/SIGNAL/CONTEXT/EXPLANATION/UNKNOWN.

LLM failure does not break the product.

User can acknowledge an event.

Required failure/stale/loading/empty states work.

Critical business logic is tested.

Responsive and accessible UI works.

Production deployment works.

# 25. Demo Readiness

Login
 ↓
Show watchlist
 ↓
Trigger HIGH_ATTENTION scenario
 ↓
Dashboard surfaces stock
 ↓
Show +4.2% since last check
 ↓
Show Attention 80
 ↓
Open “Why is this moving?”
 ↓
Show FACT / SIGNAL / CONTEXT
 ↓
Show conservative EXPLANATION
 ↓
Show UNKNOWN
 ↓
Show timeline
 ↓
Acknowledge
 ↓
Event becomes quieter

The demo must work even if the external market provider and LLM are unavailable.

# 26. Scope Protection

If time is limited, remove P2 first, then optional LLM polish, then optional event/news integration. Never cut authentication, watchlist, market data, detection, scoring, checkpointing, attention cards, stock detail, explanation fallback or acknowledgement.

# 27. Final Implementation Rule

Every technical decision must pass three checks: PRD — does the product require it? DESIGN — does it follow the visual/UX system? TECH_STACK — does it fit the architecture? If not, do not add it.

Build the complete core loop first. Polish it second. Add optional functionality last.